Renewed Life International Website Rebuild

Project Readme & Implementation Handoff

| Purpose | Summarise completed phases, research findings, benchmark direction, and implementation changes. |
| --- | --- |
| Primary mirror site | Meta Church |
| Project status | Early build stage — research completed, prototype started, full polish still outstanding |

This document is intended as a handoff reference for GitHub Copilot / ChatGPT 5.4 or any engineer/designer taking the project to completion.

# 1. Phases Completed So Far

## 1.1 Discovery and Benchmarking — Completed

We researched leading church websites and identified the patterns that matter most for Renewed Life: clear visitor journey, mobile-first clarity, strong calls to action, sermon access, online pathways, and polished design.

A benchmark-driven direction was chosen instead of redesigning from guesswork.

The goal is to build a site that is realistic for a growing church, not a bloated mega-church clone.

## 1.2 Current Website Review — Completed

We reviewed the current Renewed Life website and found that it already contains the right broad content categories, but the experience needs stronger structure and polish.

Homepage hierarchy is weak and does not guide the visitor clearly.

Calls to action are repetitive and not strategically prioritized.

Some wording feels dated or creates unnecessary friction.

The visual presentation feels template-based instead of premium and intentional.

There is no strong dedicated Plan Your Visit journey.

Trust signals, real photography, and reassurance for first-time visitors can be improved.

## 1.3 Strategic Direction Selection — Completed

We selected a benchmark direction that is modern, conversion-focused, warm, and practical.

Primary mirror site: Meta Church

Secondary inspiration: Life.Church

Additional inspiration: Elevation Church, Hillsong Church, Mariners Church

## 1.4 Prototype Build — Completed

A first working Next.js prototype has already been created and run locally. This means the project has moved beyond strategy into actual build execution.

## 1.5 Site Architecture Drafting — Partially Completed

The prototype already established a draft page set, but final sitemap and content depth decisions still need to be locked.

Home

Plan Your Visit / Contact

About

Ministries

Sermons

Give

Events (still to be confirmed for v1)

# 2. Research Findings

Across strong church websites, several patterns repeated consistently.

The homepage must answer first-time visitor questions quickly.

The hero section should stay simple: one message, one visual, and two to four strong actions.

Plan Your Visit is a major conversion tool because it reduces uncertainty.

Modern church sites guide users toward visit, watch, connect, give, and join.

Trust is built through clear structure, real photography, polished spacing, and warm language.

The website should function like a ministry platform, not only a notice board.

# 3. Why Meta Church Became the Main Mirror

Meta Church became the primary mirrored model because it offers the most transferable structure for Renewed Life.

Simple but polished homepage structure

Strong action-oriented navigation

Clear Plan Your Visit style thinking

Visitor-first user journey

Achievable direction for a growing church without a massive media team

# 4. Changes We Are Going to Implement

We are borrowing structure and UX principles, not copying another church's branding.

| Area | Current issue | Implementation change |
| --- | --- | --- |
| Homepage | Weak hierarchy and repeated CTAs | Build a focused homepage with a strong hero, service visibility, and clear primary actions. |
| Plan Your Visit | Not strong enough | Create a dedicated visitor page with service times, map, expectations, and contact path. |
| Navigation | Needs simplification | Use a clearer nav focused on first-time visitors and core next steps. |
| Visual system | Template feel | Implement modern typography, spacing, section rhythm, and card/button consistency. |
| Media pathways | Not integrated enough | Strengthen sermon, YouTube, livestream, giving, and contact pathways. |
| Trust signals | Can be improved | Use real photography, pastoral warmth, community highlights, and testimonies. |
| Footer | Under-utilised | Turn footer into a strong utility block with contact, service times, links, and giving. |

# 5. Recommended Immediate Next Actions

Confirm the final sitemap and navigation labels.

Refine the design system for typography, spacing, buttons, cards, and section shells.

Rebuild the homepage to reflect the benchmark structure.

Build an excellent Plan Your Visit page.

Strengthen About, Ministries, Sermons, Give, and Contact pages.

Prepare integrations for YouTube, WhatsApp, Maps, and Giving.

Run full mobile-first QA before launch.

# 6. Handoff Note for GitHub Copilot / ChatGPT 5.4

The implementation agent should treat this as a structured website completion project, not a quick theme reskin. The required standard is polished, launchable, and aligned with the benchmark findings above.